RESTAURANTOS

White-Label Restaurant Management SaaS

Minimum Viable Product (MVP) Specification

| Document Type | MVP Specification |
| --- | --- |
| Target Launch | 10 Weeks from Development Kickoff |
| MVP Goal | Onboard first 10 paying clients at $249/mo |
| Status | Approved for Development |

# 1. MVP Philosophy

The RestaurantOS MVP is defined by one guiding question: what is the minimum set of features that solves the restaurant's biggest daily pain point — the tablet chaos problem — and generates the first $2,490/month in recurring revenue from 10 paying clients?

Every feature in this document is either IN or OUT. There is no gray area. Features are only included in the MVP if they are required for a restaurant to eliminate their delivery tablets, accept orders from all channels, and pay their first monthly subscription fee. Everything else is a future release.

| MVP Principle | What it means for this build |
| --- | --- |
| Solve the tablet problem first | Delivery aggregation via KitchenHub is the core value proposition — it must work flawlessly before anything else ships |
| Fast to market wins | 10-week build targeting 10 clients — speed beats perfection at this stage |
| KitchenHub now, direct APIs later | Do not build direct DoorDash/Uber Eats integrations — KitchenHub handles it entirely |
| Manual onboarding is acceptable | No self-serve signup — reseller onboards each client manually via admin dashboard |
| Stripe only for payments | One payment processor, fully integrated, no alternatives in MVP |
| Web app only, no native apps | PWA works on tablet — no iOS/Android App Store builds in MVP |
| Admin toggle is day-one | The KitchenHub/Direct API toggle must be in MVP as it defines the long-term architecture |

# 2. MVP Scope — In vs. Out

| Feature / Module | MVP Scope | Rationale |
| --- | --- | --- |
| Multi-tenant foundation (client accounts, RBAC, branding) | IN SCOPE | Required for any multi-client SaaS |
| Admin super-dashboard (create clients, toggle delivery mode) | IN SCOPE | Required for reseller to operate the business |
| KitchenHub/Direct API admin toggle | IN SCOPE | Core architecture decision — builds it right from day one |
| POS — menu management | IN SCOPE | Core function — restaurants cannot operate without it |
| POS — order entry (dine-in) | IN SCOPE | Core function |
| POS — Stripe payment processing | IN SCOPE | Revenue depends on it |
| Kitchen Display System (KDS) | IN SCOPE | Required to eliminate tablets — orders must reach kitchen |
| Delivery aggregation via KitchenHub | IN SCOPE | The primary value proposition of the product |
| Online ordering (branded URL) | IN SCOPE | Included in Growth tier — needed to close first clients |
| Menu sync (POS to online ordering) | IN SCOPE | Restaurants cannot manage two separate menus |
| 86 item sync to all delivery platforms | IN SCOPE | Critical — out-of-stock items cause order failures |
| Order SMS confirmation (Twilio) | IN SCOPE | Expected by customers placing online orders |
| Basic sales reporting (daily totals, by source) | IN SCOPE | Minimum analytics needed for client retention |
| Catering module | OUT OF SCOPE | Add-on — not required to close first 10 clients |
| Loyalty program | OUT OF SCOPE | Add-on — not in core bundle |
| Email/SMS marketing campaigns | OUT OF SCOPE | Add-on — not in core bundle |
| Table reservations | OUT OF SCOPE | Add-on module |
| Menu push to delivery platforms | OUT OF SCOPE | Phase 1.5 — KitchenHub manages initial menu setup |
| Per-platform pricing (delivery upcharging) | OUT OF SCOPE | Phase 1.5 feature |
| Direct DoorDash/Uber Eats/Grubhub API | OUT OF SCOPE | Phase 2 — KitchenHub covers all three |
| Payroll / HR / scheduling | OUT OF SCOPE | Not a restaurant OS feature in Phase 1 |
| Inventory management | OUT OF SCOPE | Post-MVP roadmap |
| Native iOS / Android apps | OUT OF SCOPE | PWA only in MVP |
| Self-serve client signup / onboarding | OUT OF SCOPE | Manual onboarding acceptable in MVP |
| Accounting integrations (QuickBooks/Xero) | OUT OF SCOPE | Post-MVP |

# 3. MVP Sprint Plan (10 Weeks)

The following sprint plan organizes all MVP work into 5 two-week sprints. Each sprint has a clear, testable deliverable. No sprint runs over — if a feature is not done, it moves to the next sprint and something else is descoped.

| Sprint | Weeks | Goal | Key Deliverables |
| --- | --- | --- | --- |
| Sprint 1 | 1–2 | Foundation | Multi-tenant DB schema, client account creation, branding config, RBAC, admin dashboard shell, KH/Direct toggle infrastructure |
| Sprint 2 | 3–4 | POS Core | Menu management (items, categories, modifiers, photos), order entry UI, table/floor plan, Stripe payment integration, receipt printing |
| Sprint 3 | 5–6 | KDS + Delivery | Unified KDS queue with timers and bump, KitchenHub API integration (DoorDash + Uber Eats + Grubhub), order routing, 86-item sync |
| Sprint 4 | 7–8 | Online Ordering + Reporting | Branded ordering URL, cart + Stripe checkout, SMS confirmation via Twilio, menu sync POS-to-web, basic daily sales dashboard |
| Sprint 5 | 9–10 | QA, Hardening & First Client | Full end-to-end testing, error handling, performance testing, production deployment, first client onboarding and go-live |

# 4. MVP User Stories

Each story below is written in standard format (As a / I want / So that) with acceptance criteria. P0 = must ship in MVP. P1 = should ship in MVP, P2 = nice to have.

## Sprint 1: Foundation

| [US-001] Create Client Account P0 |  |
| --- | --- |
| As a | reseller admin |
| I want | to create a new restaurant client account with name, branding (logo, colors, subdomain), and contact info |
| So that | each client has their own isolated branded environment from day one |
| Acceptance | - Admin can create a new tenant via the super-admin dashboard - Client receives a unique subdomain (e.g. marias-kitchen.restaurantos.app) - Client's logo and brand colors render on their dashboard and ordering page - Client data is fully isolated — one client cannot see another's data - Admin can deactivate a client account without deleting data |

| [US-002] Admin Delivery Toggle P0 |  |
| --- | --- |
| As a | reseller admin |
| I want | to switch a specific client between KitchenHub middleware and direct API delivery mode from the admin dashboard |
| So that | I can migrate clients to direct API when ready without any changes to their front-end experience |
| Acceptance | - Toggle is visible only in super-admin dashboard, never in client-facing UI - Default state for all new clients is KitchenHub mode - Switching to Direct mode disables KitchenHub webhook and enables direct platform webhooks - Toggle change is logged with timestamp and admin user ID - Client dashboard shows identical UI regardless of which mode is active |

## Sprint 2: Point of Sale

| [US-003] Menu Management P0 |  |
| --- | --- |
| As a | restaurant manager |
| I want | to create and manage my full menu including categories, items, modifiers, photos, and prices |
| So that | my staff can take accurate orders and customers see the correct menu online |
| Acceptance | - Manager can create/edit/delete categories, items, and modifier groups - Items support: name, description, price, photo upload, dietary tags, availability toggle - Modifier groups support min/max selection rules - Changes save within 3 seconds - Unavailable items show as grayed-out (not deleted) - Menu changes auto-sync to online ordering page within 60 seconds |

| [US-004] Dine-In Order Entry P0 |  |
| --- | --- |
| As a | server |
| I want | to take a table order on a tablet, add modifiers and notes, and send it to the kitchen |
| So that | orders reach the kitchen accurately without being written down or re-entered |
| Acceptance | - Server selects table from floor plan, starts order - Item selection supports category browsing and search - Modifier selection enforces min/max rules - Special instructions field available per item - Order sends to KDS within 2 seconds of confirmation - Server can add items to an open order before it is closed - Order is associated with table number and visible on KDS with table reference |

| [US-005] Payment Processing P0 |  |
| --- | --- |
| As a | cashier |
| I want | to process a customer's payment via credit/debit card using Stripe |
| So that | transactions are captured securely and reflected in daily sales reports |
| Acceptance | - Cashier can initiate payment for any open order - Stripe payment terminal integration processes card in under 10 seconds - Payment confirmation closes the order and frees the table - Cash payment option records amount and calculates change - Split payment between 2+ cards is supported - All transactions logged with timestamp, amount, and tender type - Failed payments return a clear error with retry option |

## Sprint 3: KDS & Delivery Aggregation

| [US-006] Unified Kitchen Display P0 |  |
| --- | --- |
| As a | line cook |
| I want | to see all incoming orders — from the POS, online ordering, and all delivery apps — on one kitchen display screen |
| So that | I never miss an order and can see exactly what to prepare and when |
| Acceptance | - All order sources (dine-in, online, DoorDash, Uber Eats, Grubhub) appear in one unified queue - Each ticket shows: order source badge, items with modifiers, special instructions, countdown timer - Timer starts when order is received; escalates color green > yellow (5 min) > red (10 min) - Kitchen staff can bump individual items or the entire ticket - Bumped tickets move to a recall queue (last 20 orders) for 30 minutes - Screen auto-refreshes in real time — no manual page reload required - KDS functions on any tablet browser (Safari, Chrome) |

| [US-007] Delivery Order Ingestion via KitchenHub P0 |  |
| --- | --- |
| As a | restaurant manager |
| I want | to receive DoorDash, Uber Eats, and Grubhub orders automatically in my RestaurantOS dashboard |
| So that | my staff can eliminate the 3 separate delivery tablets and manage everything from one screen |
| Acceptance | - KitchenHub webhook delivers orders to RestaurantOS within 5 seconds of customer checkout - Orders from all three platforms appear in unified KDS queue and order dashboard - System auto-confirms orders within platform SLA windows (configurable per platform) - Auto-confirmation failure triggers an alert to the manager dashboard and email notification - Order payload includes: items, modifiers, customer name, order ID, estimated pickup time, platform source - If webhook fails, system retries 3 times with exponential backoff before alerting admin - Order injection success rate tracked in admin dashboard (target: >98%) |

| [US-008] 86 Item Sync P0 |  |
| --- | --- |
| As a | manager |
| I want | to mark an item as out of stock once in RestaurantOS and have it immediately removed from all delivery platforms |
| So that | customers cannot order items we cannot make and drivers are not dispatched for unfulfillable orders |
| Acceptance | - Manager can toggle any menu item to 'out of stock' from POS menu or KDS screen - 86 status propagates to DoorDash, Uber Eats, and Grubhub via KitchenHub within 30 seconds - Item is hidden on the restaurant's online ordering page immediately - 86 status is visible on KDS with a strikethrough indicator - Manager can restore item availability using the same toggle - 86 history is logged with timestamp for the past 7 days |

## Sprint 4: Online Ordering & Reporting

| [US-009] Branded Online Ordering Page P0 |  |
| --- | --- |
| As a | restaurant customer |
| I want | to visit a restaurant's ordering page, browse the full menu, place an order, and pay online |
| So that | I can order directly from the restaurant without using a third-party app and paying extra fees |
| Acceptance | - Customer accesses a unique branded URL (e.g. order.marias-kitchen.com) - Full menu displays with categories, photos, descriptions, prices, modifiers, and dietary tags - Cart persists across page navigation - Checkout collects: name, phone, email, pickup/delivery choice, order notes - Stripe card payment processes in under 10 seconds - Order confirmation page shows order summary and estimated time - SMS confirmation sent to customer within 30 seconds of order placement - Order appears in RestaurantOS dashboard and KDS within 5 seconds |

| [US-010] Daily Sales Dashboard P1 |  |
| --- | --- |
| As a | restaurant owner |
| I want | to see a daily summary of all sales by channel (dine-in, online, DoorDash, Uber Eats, Grubhub) |
| So that | I know which channels are performing and can make informed business decisions |
| Acceptance | - Dashboard shows total revenue for current day and previous 7 days - Revenue broken down by source: dine-in, online, DoorDash, Uber Eats, Grubhub - Top 5 selling items displayed for the current day - Order count by source shown alongside revenue - Dashboard accessible on mobile browser without horizontal scrolling - Data refreshes automatically every 5 minutes |

# 5. Technical Stack Recommendation

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | Next.js (React) | SSR for SEO on ordering pages; React for POS/KDS interactivity; one codebase for all UIs |
| Styling | Tailwind CSS | Rapid development, responsive by default, works well on tablets |
| Backend API | Node.js + Express (or Fastify) | Large talent pool; async I/O ideal for webhook handling; matches frontend language |
| Database | PostgreSQL | Relational — essential for multi-tenant data isolation, orders, menus, modifiers |
| Caching / Queue | Redis | Real-time KDS updates; webhook queue; session caching |
| Message Queue | AWS SQS (or BullMQ on Redis) | Reliable webhook processing with dead-letter queue for failed order ingestion |
| Payment processing | Stripe | Industry standard; excellent restaurant SDK; supports terminal + online |
| Delivery aggregation | KitchenHub REST API + Webhooks | Single integration replaces three — DoorDash, Uber Eats, Grubhub all covered |
| SMS | Twilio | Industry standard; $0.0079/SMS; simple API |
| Email (transactional) | SendGrid | Reliable; $0 up to 100/day free tier; template support |
| Hosting | AWS (or Vercel + Railway) | Auto-scaling; RDS for PostgreSQL; Elastic Load Balancer for webhooks |
| Auth | Auth0 or Clerk | Multi-tenant auth with per-tenant branding out of the box; saves 2+ weeks of build time |
| File storage (menu photos) | AWS S3 + CloudFront CDN | Cost-effective; fast image delivery; signed URLs for security |
| Monitoring | Datadog or New Relic | Real-time webhook success rate, latency, and error alerting |

# 6. MVP Definition of Done

The MVP is considered done when ALL of the following criteria are met:

- A reseller admin can log into the super-admin dashboard and create a new client account with branding in under 10 minutes

- A restaurant client can log into their branded dashboard and see their floor plan, menu, and order queue

- A server can take a dine-in order on a tablet and have it appear on the KDS within 2 seconds

- A cashier can process a Stripe card payment and close the order

- DoorDash, Uber Eats, and Grubhub orders appear in the KDS alongside dine-in orders within 5 seconds

- A manager can 86 an item and have it removed from all delivery platforms within 30 seconds

- A customer can place an order on the branded online ordering URL, pay via Stripe, and receive an SMS confirmation

- The admin toggle can switch a client from KitchenHub to Direct API mode without any visible change to the client's dashboard

- Basic daily sales dashboard shows revenue by channel

- System handles 30 simultaneous orders without latency degradation

- Order injection success rate is above 98% in 48-hour pre-launch load test

- First paying client is live and processing real orders with zero critical bugs for 48 hours

# 7. Post-MVP Roadmap

The following features are confirmed for development immediately after MVP launch, ordered by business impact:

| Phase | Feature | Business Impact | Est. Build Time |
| --- | --- | --- | --- |
| 1.5 | Catering module | Opens $79/mo add-on revenue per client; no catering competitor under $129 | 3–4 weeks |
| 1.5 | Loyalty program | Opens $49/mo add-on; reduces client churn | 2–3 weeks |
| 1.5 | Email/SMS marketing campaigns | Opens $49/mo add-on; high-value retention tool | 2 weeks |
| 1.5 | Menu push to delivery platforms | Eliminates manual menu updates per platform; major time saver | 1 week (via KitchenHub) |
| 1.5 | Per-platform delivery pricing | Enables restaurants to offset 20–30% delivery commissions | 1–2 weeks |
| 2.0 | Table reservations module | Opens $39/mo add-on; expected by full-service restaurants | 3 weeks |
| 2.0 | Direct DoorDash API integration | Eliminate KitchenHub cost (~$55/mo per client) at volume | 3–4 months (approval required) |
| 2.0 | Direct Uber Eats API integration | NDA + partner approval required; pursue at 25+ clients | 3–4 months (after NDA) |
| 2.0 | Self-serve client onboarding | Removes manual onboarding bottleneck; enables scale past 50 clients | 4–6 weeks |
| 3.0 | Inventory management | High demand; track ingredient usage against recipes | 6–8 weeks |
| 3.0 | Native iOS / Android apps (KDS) | Improves tablet performance; AppStore presence | 8–12 weeks |
| 3.0 | Analytics Pro (revenue forecasting) | Premium tier upsell; data-driven restaurant management | 4–6 weeks |

# 8. MVP Launch Checklist

## Pre-Launch (Week 8–9)

- KitchenHub reseller account created and API credentials configured

- Stripe merchant account approved for restaurant vertical

- Twilio account active with dedicated SMS number

- Production AWS environment provisioned with auto-scaling configured

- SSL certificates active on all client subdomains

- Admin toggle tested in staging with simulated KitchenHub and direct API modes

- 48-hour load test completed — 30+ simultaneous orders, >98% injection success

- Data backup and recovery tested

- Monitoring and alerting (Datadog) configured for webhook failures and latency

## First Client Onboarding (Week 9)

- Client account created in super-admin dashboard

- Menu built and synced to online ordering page

- KitchenHub connected for client's DoorDash, Uber Eats, and Grubhub accounts

- Stripe terminal configured at client's POS

- KDS tested with live DoorDash test order

- Staff trained — server, cashier, kitchen — under 30 minutes

- Client signs monthly subscription agreement at $249/month

- 48-hour live monitoring with rapid-response support

## Scale to 10 Clients (Week 10–14)

- Onboarding checklist documented as repeatable SOP

- Reseller admin can onboard new client in under 1 hour

- Client NPS survey sent at Day 7 — target: 8+/10

- First upsell call scheduled at Day 30 — catering and loyalty pitch