RESTAURANTOS

White-Label Restaurant Management SaaS

Product Requirements Document (PRD)

| Document Version | v1.0 — Initial Release |
| --- | --- |
| Date | March 2026 |
| Status | Draft — For Review |
| Owner | Product Team |

# 1. Executive Summary

RestaurantOS is a white-label, multi-tenant restaurant management SaaS platform designed to be sold to independent and small-chain restaurants by resellers. The platform consolidates every aspect of restaurant operations — in-house POS, kitchen display, online ordering, third-party delivery aggregation (DoorDash, Uber Eats, Grubhub), catering, loyalty, and marketing — into a single branded dashboard.

The platform is built with a dual-mode architecture: an admin toggle allows the operator (the reseller) to switch delivery aggregation between KitchenHub middleware and direct API integration with delivery platforms, enabling a fast go-to-market path today and a cost-optimized path tomorrow.

| Metric | Target |
| --- | --- |
| Initial target clients | 10 mom-and-pop restaurants |
| Monthly recurring revenue per client (avg) | $249–$426/month |
| Onboarding fee per client | $499 one-time |
| Target margin per client (Growth tier) | ~$194/month |
| Time to market (Phase 1) | 6–10 weeks after dev kickoff |
| Delivery integration method (Phase 1) | KitchenHub middleware (white-label) |
| Delivery integration method (Phase 2) | Direct API (DoorDash, Uber Eats, Grubhub) |

# 2. Problem Statement

Independent restaurants — particularly mom-and-pop operations — face a fragmented technology landscape that costs them time and money every day. The average small restaurant juggles 3–4 separate tablets just for delivery apps (one for DoorDash, one for Uber Eats, one for Grubhub), a separate POS terminal, and often a paper-based or disconnected system for dine-in orders and catering. Staff waste hours manually re-entering orders, errors occur at handoff points between systems, and owners have no unified view of their business.

Existing solutions either charge too much (Toast at $800–$2,500/month fully loaded), lock restaurants into proprietary hardware, or only solve one part of the problem. No affordable platform today combines POS, KDS, online ordering, delivery aggregation, and catering in a single unified product for under $300/month.

### Key pain points validated:

- Multiple delivery tablets on the counter creating operational chaos

- Orders manually re-entered into POS causing errors and delays

- No unified dashboard showing all revenue channels simultaneously

- Expensive catering management sold separately ($300–$800/month elsewhere)

- Technology costs consuming 10–20% of thin restaurant profit margins

# 3. Product Vision & Goals

## 3.1 Vision Statement

RestaurantOS gives every independent restaurant the same technology capabilities as a major chain — at a price that makes sense for a business running on 3–5% margins.

## 3.2 Goals

- Operational: Replace 3–4 delivery tablets with a single unified order screen

- Pricing: Deliver POS + KDS + online ordering + delivery aggregation for $249/month

- Business model: Enable white-label reselling so operators can brand the product as their own

- Technical: Build a dual-mode delivery architecture that starts with KitchenHub and transitions to direct APIs as volume grows

- Scale: Support up to 100 client locations in Phase 1 infrastructure

## 3.3 Success Metrics

| KPI | Phase 1 Target | Phase 2 Target |
| --- | --- | --- |
| Active client locations | 10 | 50+ |
| Monthly recurring revenue | $2,490 | $12,000+ |
| Order injection success rate | >98% | >99.5% |
| Average onboarding time | <3 days | <1 day (self-serve) |
| Client churn rate | <5%/month | <2%/month |
| Delivery tablet elimination | 100% of clients | 100% of clients |

# 4. Target Users & Personas

## 4.1 Primary User: Restaurant Owner/Operator

| Name | Maria — Owner, Maria's Kitchen |
| --- | --- |

| Business type | Single-location full-service restaurant, 45 seats, $35K/month revenue |
| --- | --- |

| Pain points | Manages 3 tablets for delivery, POS is separate, no catering system, tech costs $600+/month piecemeal |
| --- | --- |

| Goals | One screen for everything, reduce staff errors, grow catering revenue |
| --- | --- |

| Tech comfort | Low — wants simple, trains staff in under 30 minutes |
| --- | --- |

## 4.2 Secondary User: Kitchen Staff

Kitchen staff interact with the KDS screen. They need large, clear ticket displays, simple bump-bar controls, and reliable order routing. They do not manage settings or integrations.

## 4.3 Platform Admin: The Reseller (You)

The reseller (RestaurantOS operator) manages all client accounts from a super-admin dashboard. Key needs: onboard new clients quickly, toggle KitchenHub vs. direct API per client, monitor order flow health, manage billing, and access aggregate reporting across all locations.

# 5. Feature Requirements

## 5.1 Core Module: Point of Sale (POS)

| Feature | Priority | Description |
| --- | --- | --- |
| Menu management | P0 | Create/edit items, categories, modifiers, pricing, photos, availability schedules |
| Table & floor plan | P0 | Visual floor map with seat assignment, table status (open/occupied/closing) |
| Order entry | P0 | Touchscreen order entry with modifier selection, special instructions, split items |
| Payment processing | P0 | Credit/debit via Stripe integration, cash tracking, split payments |
| Receipt printing | P1 | Network printer support, digital receipt via email/SMS |
| Staff management | P1 | Role-based access (owner, manager, server, cashier) |
| Shift reporting | P1 | End-of-day sales summary, drawer reconciliation |
| Multi-device sync | P1 | Up to 5 tablets/terminals per location synced in real time |
| Tip management | P2 | Tip prompts, tip pooling, automatic tip out calculation |

## 5.2 Core Module: Kitchen Display System (KDS)

| Feature | Priority | Description |
| --- | --- | --- |
| Unified order queue | P0 | All orders from POS, online ordering, and all delivery apps in one screen |
| Order routing | P0 | Route by station (grill, fry, cold prep, expo) based on item category |
| Countdown timers | P0 | Per-order prep time countdown with color escalation (green > yellow > red) |
| Bump & recall | P0 | Touch-to-bump completed items, recall last 20 bumped tickets |
| Order source badge | P1 | Visual indicator showing source (DoorDash, Uber Eats, dine-in, etc.) |
| Modifier display | P0 | Full modifier and special instruction display per item |
| Multi-screen support | P1 | Support up to 4 KDS screens per location with independent routing |

## 5.3 Core Module: Online Ordering (Restaurant Website)

| Feature | Priority | Description |
| --- | --- | --- |
| Branded ordering page | P0 | White-labeled URL (menu.restaurantname.com), custom logo and colors |
| Menu display | P0 | Full menu with categories, photos, modifiers, dietary tags |
| Cart & checkout | P0 | Add to cart, modifier selection, order notes, tip, payment via Stripe |
| Pickup & delivery modes | P0 | Toggle between pickup scheduling and delivery with address/distance check |
| Order confirmation | P0 | Email + SMS confirmation with estimated time |
| Menu sync | P1 | Menu changes in POS propagate to online ordering automatically |
| Business hours | P1 | Configurable hours with holiday blackouts and auto-close outside hours |
| SEO-ready | P2 | Schema markup, Google-indexable menu, mobile-responsive design |

## 5.4 Core Module: Delivery Aggregation

| Feature | Priority | Description |
| --- | --- | --- |
| DoorDash order ingestion | P0 | Receive and confirm orders from DoorDash via KitchenHub webhook |
| Uber Eats order ingestion | P0 | Receive and confirm orders from Uber Eats via KitchenHub webhook |
| Grubhub order ingestion | P0 | Receive and confirm orders from Grubhub via KitchenHub webhook |
| Unified order screen | P0 | All delivery orders appear in same queue as dine-in and online orders |
| Auto-confirmation | P0 | Orders auto-confirmed within SLA windows (varies per platform) |
| 86 item sync | P0 | Mark item out-of-stock once — propagates to all delivery platforms instantly |
| Menu push | P1 | Push menu updates to all delivery platforms from one interface |
| Per-platform pricing | P1 | Set different item prices per delivery platform (to offset commissions) |
| Admin toggle: KH vs Direct | P0 | Admin-only toggle to switch between KitchenHub and direct API per client |
| Order source tracking | P1 | Track revenue and order counts by source (DoorDash, UE, Grubhub, direct) |

## 5.5 Add-On Module: Catering Management

| Feature | Priority | Description |
| --- | --- | --- |
| Catering order entry | P0 | Create catering orders with event date, headcount, delivery/pickup, special notes |
| Catering menu | P0 | Separate catering menu with bulk pricing, minimum order quantities |
| Deposit management | P0 | Collect partial deposits at booking, track balance due, payment scheduling |
| Event calendar | P0 | Calendar view of upcoming catering events with status tracking |
| Production planning | P1 | Auto-generate kitchen prep list based on confirmed catering orders |
| Catering invoicing | P1 | Generate and email branded invoices to catering clients |
| Lead tracking | P2 | CRM for catering inquiries — log, follow up, convert |

## 5.6 Add-On Module: Loyalty & Marketing

| Feature | Priority | Description |
| --- | --- | --- |
| Points-based loyalty | P0 | Earn points per dollar spent, redeem for rewards — tracked via phone number |
| Tiered rewards | P1 | Bronze/Silver/Gold tiers with multipliers |
| Email campaigns | P0 | Send promotional emails to customer list via built-in tool |
| SMS marketing | P1 | Text blast campaigns to opted-in customers (carrier costs passed through) |
| Automated re-engagement | P1 | Auto-trigger discount for customers who have not visited in 30+ days |
| Birthday offers | P2 | Auto-send birthday reward to loyalty members |

# 6. Technical Requirements

## 6.1 Architecture Overview

- Multi-tenant SaaS — each client is a tenant with isolated data

- Cloud-hosted (AWS or GCP recommended) with auto-scaling

- Web-based front-end (React or Next.js) — works on tablet, desktop, and mobile

- REST API backend with webhook ingestion layer for delivery platforms

- PostgreSQL primary database with Redis for real-time queue caching

- Message queue (SQS or RabbitMQ) for reliable webhook processing with dead-letter queue

- KitchenHub API integration as primary delivery aggregation layer

- Admin toggle stored as per-tenant configuration flag in database

## 6.2 Integration Requirements

| Integration | Type | Phase | Notes |
| --- | --- | --- | --- |
| KitchenHub | REST API + Webhooks | Phase 1 | Primary delivery aggregation — DoorDash, Uber Eats, Grubhub |
| Stripe | Payment SDK | Phase 1 | Card processing for POS and online ordering |
| Twilio | SMS API | Phase 1 | Order confirmation SMS and marketing messages |
| SendGrid | Email API | Phase 1 | Transactional and marketing emails |
| DoorDash Marketplace API | REST + Webhooks | Phase 2 | Direct integration replacing KitchenHub for DoorDash |
| Uber Eats Marketplace API | REST + Webhooks | Phase 2 | Direct integration — requires NDA + partner approval |
| Grubhub Connect API | REST + Webhooks | Phase 2 | Direct integration — subject to Wonder acquisition status |

## 6.3 Performance Requirements

- Webhook-to-KDS display latency: < 5 seconds end-to-end

- Order auto-confirmation within platform SLA windows (DoorDash: 3 min, Uber Eats: 11.5 min)

- 99.9% uptime SLA for all production environments

- Support 50+ simultaneous orders in queue per location without degradation

- Menu sync to all delivery platforms: < 60 seconds propagation time

- 86 item sync across all platforms: < 30 seconds

## 6.4 Security Requirements

- SOC 2 Type II compliance roadmap (target: Year 2)

- PCI DSS compliance for payment card handling via Stripe

- All data encrypted at rest (AES-256) and in transit (TLS 1.3)

- Role-based access control (RBAC) with per-tenant data isolation

- Webhook signature verification for all incoming delivery platform events

- Admin toggle accessible only via super-admin credentials — never client-facing

# 7. Pricing Structure

## 7.1 Monthly Subscription Tiers

| Tier | Price/mo | Includes | Your Cost | Margin |
| --- | --- | --- | --- | --- |
| Starter | $99/mo | POS + KDS + Online Ordering | ~$0 (built) | ~$99 |
| Growth (recommended) | $249/mo | Starter + Delivery Aggregation (KH) | ~$55 (KitchenHub) | ~$194 |
| Pro | $299/mo | Growth + Catering + Analytics + Priority Support | ~$55 (KitchenHub) | ~$244 |

## 7.2 A La Carte Add-Ons

| Add-On | Price/mo | Market Rate | Margin |
| --- | --- | --- | --- |
| Catering module | $79/mo | $129–$300/mo | ~$79 |
| Loyalty program | $49/mo | $29–$99/mo | ~$49 |
| Email + SMS marketing | $49/mo | $45–$75/mo + usage | ~$34–39 |
| Table reservations | $39/mo | $39–$79/mo | ~$39 |
| Analytics dashboard | $29/mo | $25–$50/mo | ~$29 |
| Multi-location (2nd+) | $149/mo per location | $199–$300/mo | ~$94 |
| Extra delivery platform | $19/mo each | Included in KH tier | ~$9–14 |

## 7.3 One-Time Fees

| Fee | Amount | Covers | Profit |
| --- | --- | --- | --- |
| Onboarding & setup | $499 | Account setup, menu config, delivery connections | ~$350–400 |
| Menu build / data migration | $299 | Build full menu with modifiers, photos, pricing | ~$200–250 |
| Staff training session | $199 | 1–2 hour on-site or remote training for staff | ~$100–150 |

# 8. User Stories / Epics

## Epic 1: Multi-Tenant Platform Foundation

- As a reseller admin, I can create and manage client accounts from a super-admin dashboard

- As a reseller admin, I can set branding (logo, colors, domain) per client so each client sees their own branded product

- As a reseller admin, I can toggle each client between KitchenHub and direct API delivery mode

- As a restaurant owner, I can log in to my branded dashboard and see all my locations

## Epic 2: Point of Sale

- As a server, I can take a dine-in order on a tablet, apply modifiers, and send to kitchen in under 60 seconds

- As a cashier, I can process a card payment through Stripe and print or email a receipt

- As a manager, I can update menu items, prices, and availability without calling support

- As an owner, I can see end-of-day sales totals and staff performance from my phone

## Epic 3: Kitchen Display System

- As a line cook, I can see all incoming orders on a large display screen with clear modifiers and timer

- As an expo, I can bump completed tickets and see real-time order status across all stations

- As a kitchen manager, I can see orders from DoorDash, dine-in, and online ordering all in one queue

## Epic 4: Delivery Aggregation

- As a restaurant owner, I can receive DoorDash, Uber Eats, and Grubhub orders on one screen instead of three tablets

- As a manager, I can 86 an out-of-stock item and have it instantly removed from all delivery platforms

- As a manager, I can push a menu update from RestaurantOS and have it reflect on all platforms within 60 seconds

- As a reseller admin, I can switch a client from KitchenHub to direct API without any change to the client experience

## Epic 5: Catering

- As a restaurant owner, I can create a catering order for a future event, collect a deposit, and track preparation

- As a manager, I can view all upcoming catering events in a calendar and generate a kitchen prep list

## Epic 6: Online Ordering

- As a customer, I can visit a restaurant's branded ordering page, build my order, pay, and receive SMS confirmation

- As a restaurant owner, my online ordering menu auto-updates whenever I change my POS menu

# 9. Dependencies & Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| DoorDash direct API remains closed to new partners | High | Low (Phase 2 only) | KitchenHub covers Phase 1; apply to DPIP as volume grows |
| Uber Eats NDA process delayed | Medium | Low (Phase 2 only) | KitchenHub covers Phase 1; begin application at 25+ clients |
| KitchenHub wholesale pricing increases | Low | Medium | Negotiate annual price lock; build direct API as backup |
| Grubhub API instability post-Wonder acquisition | Medium | Low | KitchenHub maintains Grubhub connection; monitor partner status |
| Stripe payment processing rejected for restaurant vertical | Low | High | Pre-approve account; backup: Square Payments API |
| Client churn due to onboarding complexity | Medium | High | Invest in 30-minute setup wizard; dedicated onboarding call |
| SMS carrier fees exceed projections | Low | Medium | Cap SMS marketing volume; pass usage overages to client |

# 10. Timeline & Milestones

| Milestone | Target Week | Deliverable |
| --- | --- | --- |
| Project kickoff & tech stack finalized | Week 1 | Architecture doc, dev environment, repo setup |
| Multi-tenant foundation complete | Week 3 | Client accounts, branding, RBAC, admin toggle |
| POS MVP live | Week 5 | Menu management, order entry, Stripe payments |
| KDS MVP live | Week 6 | Unified queue, routing, timers, bump functionality |
| KitchenHub integration live | Week 7 | DoorDash + Uber Eats + Grubhub orders flowing in |
| Online ordering page live | Week 8 | Branded ordering URL, cart, Stripe checkout, SMS confirmation |
| First client onboarded | Week 9 | Full production deployment for client 1 |
| 10 clients onboarded | Week 14 | Full Phase 1 rollout complete |
| Catering module launch | Week 16 | Catering orders, deposits, calendar, invoicing |
| Loyalty & marketing launch | Week 20 | Points system, email campaigns, SMS marketing |

# 11. Out of Scope (Phase 1)

The following features are explicitly excluded from Phase 1 to ensure timely delivery:

- Direct API integration with DoorDash, Uber Eats, or Grubhub (handled by KitchenHub)

- Native iOS or Android mobile apps (progressive web app only in Phase 1)

- Payroll or HR management

- Inventory management and food cost tracking

- Accounting integrations (QuickBooks, Xero)

- Franchise or enterprise multi-brand management

- AI-powered demand forecasting

- Self-serve client signup (manual onboarding only in Phase 1)